******

***TABLE of CONTENTS:***

*1.* Project Proposal…1

*2.* Project Management…2

*2.1* Project Plan…2-3

*2.2* Risk Plan…3

**WiFi Shopping Guide Project**

**Project/Problem Description:** The purpose of this application we created is to compare quality and affordable products in line with our users' requests online and offer the most suitable one to you.

**Vision/What:** WiFi Shopping Guide Project is a web-based and application design for the young and old alike shopping on the Internet.


**Issue/Why:** People will be able to see the quality of food and compare it. They will be able to see where it is cheaper or discounted. Apart from these, they will be able to easily place orders on this site. They will be able to purchase from our project, which is the most reliable, highest quality, suitable for our users, from the companies and supply providers in our own infrastructure, and in which we will assist our customer support team 24/7 in case of any problems. Our users can see the prices from both us and other companies. they can make their decisions.

**Software Development Methodology/How?:** Our project takes the prices and quality of products from other companies for people, compares them with the products on our site and offers the most suitable one to the user.

**Project Management:**

**Project Plan:**

|  |  |  |
| --- | --- | --- |
| ***TASK*** | **TIME{DAYS}** | ***PREDECESSORS*** |
| A. decide the requirements of the project | 7 | - |
| B. Defining the purpose | 4 | - |
| C. Task sharing with members | 2 | A |
| D. Budget planning | 4 | A,B |
| E. Risk planning | 5 | D |
| F. Starting the project | 3 | E |
| G. Bug checking and improvements | 4 | F |

**Gantt Diagram:**

**Risk Plan:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Risk Item** | **Impact** | **Action** | **Type** | **Risk Ratio (%)** |
| **supply demand balance** | **Financial losses** | **If there is not a reasonable price and not enough sales, we will make a loss.** | **High Risk** | **%8.4** |
| **insufficient information** | **loss of popularity** | **If we do not add new sites to our system, the user will not prefer our system.** | **Medium Risk** | **%5.7** |